Scrum Project Schedule and Burnout Chart

|  |  |  |  |
| --- | --- | --- | --- |
| Project Tasks | Planned Days | Actual Days Worked | Done Today |
| Scrum Project from 22 Sep 2020 | 0 | 1 | 1 |
| Group Registration: 23-Sep-2020 | 3 | 1 | 2 |
| 1st Scrum Sprint Planning Meeting: 28-Sep-2020 | 5 | 4 | 7 |
| Scrum project road Map 29-Sep-2020 | 4 | 1 | 8 |
| Added user stories on 3-oct-2020 | 5 | 4 | 12 |
| Dictionary Design delivered on 15-Oct-2020 | 5 | 11 | 23 |
| First Shippable increment 19-Oct-2020 | 3 | 3 | 26 |
| Word selection for dictionary 20-Oct-2020 | 5 | 1 | 27 |
| Burnout chart on 23-Oct-2020 | 4 | 1 | 28 |
| Uploading the final Project design to github 25-Oct-2020 | 2 | 1 | 29 |
| Review of Final Project Vs Documentation 26-Oct-2020 | 3 | 1 | 30 |
| 3rd Project Meeting on 27-Oct-2020 | 2 | 1 | 31 |
| Project Submission on 28-Oct-2020 | 2 | 1 | 32 |

**The Grey line shows the work done over the days planned.**